🎬

Reel Finder

Phase Roadmap & Implementation Guide

Version 1.0 · ROADMAP

Reel Finder Chrome Extension

# Overview

The project is divided into 4 phases. Each phase produces a working, testable build. Later phases build on earlier ones without requiring rewrites. A coding agent should complete each phase fully and run its verification checklist before starting the next.

| Phase | Name | Deliverable | Est. Effort |
| --- | --- | --- | --- |
| 1 | Foundation & Interception | Extension installs, intercepts GraphQL, logs raw reel data to console | 2–3 days |
| 2 | Enrichment Pipeline | Every intercepted reel gets transcript + metadata tags + stored to IndexedDB | 3–4 days |
| 3 | Search Engine | Popup with working semantic search over indexed reels | 3–4 days |
| 4 | Vision + Polish | Visual frame analysis, settings panel, storage meter, Chrome Web Store ready | 3–4 days |

# Phase 1 — Foundation & Interception

Goal Prove the interception works. By end of Phase 1, opening the Instagram Saved Reels page and scrolling should produce clean, structured reel data logged to the Service Worker console.

## 1.1 Tasks

- Scaffold extension project with webpack + MV3 manifest

- Create content.js — monkey-patch window.fetch and XMLHttpRequest

- Forward all graphql/* responses to background.js via chrome.runtime.sendMessage

- Create interceptor.js — parse raw JSON, extract reel array

- Implement isSavedReelsResponse() fingerprinting function

- Log extracted reel objects to Service Worker console (chrome://serviceworker-internals)

- Verify: shortcode, thumbnail URL, caption, CC URL all present in extracted objects

- Handle XHR interception in addition to fetch (Instagram uses both)

## 1.2 Key Technical Notes for Coding Agent

Critical: run_at: document_start content.js MUST be injected at document_start in manifest.json. If injected later, Instagram's own fetch will have already run and monkey-patching will miss early requests. "content_scripts": [{ "run_at": "document_start" }]

Critical: Response Cloning When intercepting fetch, ALWAYS clone the response before reading it. Response body can only be consumed once. If you read it, Instagram cannot. const clone = response.clone(); clone.json().then(data => { /* process */ }); return response; // return ORIGINAL to Instagram

Critical: Silent Failure NEVER let interception errors propagate. Wrap all processing in try/catch. The extension must never break Instagram's normal operation. clone.json().then(data => { try { processReels(data); } catch(e) { /* silent */ } }).catch(() => {}); // swallow all errors

## 1.3 Verification Checklist

- Extension loads without errors in chrome://extensions

- No console errors on instagram.com after installing extension

- Opening Saved Reels folder triggers log entries in Service Worker console

- Scrolling loads more reels and triggers more log entries

- Each log entry contains: id, shortcode, thumbnailUrl, caption, creatorUsername, ccUrl

- ccUrl is a valid https:// URL pointing to a .vtt file

- Extension does not break normal Instagram browsing, posting, or DMs

# Phase 2 — Enrichment Pipeline & Storage

Goal Every intercepted reel is enriched and persisted to IndexedDB. By end of Phase 2, the extension badge shows a live count of indexed reels, and the full ReelDocument for each is queryable from IndexedDB via DevTools.

## 2.1 Tasks

- Implement cc-fetcher.js — fetch .vtt URL from Service Worker, parse to clean string

- Implement metadata-tagger.js — category detection, audio signal classification

- Implement document-builder.js — assemble ReelDocument from all enrichment layers

- Implement db.js — promise-based IndexedDB wrapper with all stores

- Implement tier-manager.js — enforce Tier 1 limit, demote oldest to Tier 2

- Wire pipeline in background.js: intercept → enrich → store

- Update extension badge with current Tier 1 document count

- Handle duplicate reels: upsert, do not create duplicates

- Load and persist user settings (tierLimit default 200, visionEnabled default false)

## 2.2 Key Technical Notes for Coding Agent

IndexedDB Stores to Create on DB Init const DB_NAME = "reel-finder-db"; const DB_VERSION = 1; onupgradeneeded: (event) => { const db = event.target.result; db.createObjectStore("reel_documents", { keyPath: "id" }); db.createObjectStore("reel_tombstones", { keyPath: "id" }); db.createObjectStore("embeddings", { keyPath: "id" }); db.createObjectStore("settings", { keyPath: "key" }); }

CC URL Fetch Must Be in Service Worker Fetching the .vtt URL from a content script will hit CORS restrictions. Make the fetch() call inside background.js (Service Worker context). The host_permission for *.cdninstagram.com/* in manifest.json grants this access.

Tier Manager Logic On each new document write: 1. Check current Tier 1 count from db.getDocumentCount() 2. If count >= tierLimit: a. Find oldest document by savedAt timestamp b. Write tombstone for it to reel_tombstones store c. Delete its full document from reel_documents d. Delete its embedding from embeddings store 3. Write new document and its embedding

## 2.3 Verification Checklist

- Extension badge shows incrementing count as user scrolls Saved Reels

- Open DevTools → Application → IndexedDB → reel_documents store contains entries

- Each entry has transcript field populated (non-null) for reels with auto-captions

- Each entry has categories array with at least one category

- Scrolling past the tier limit causes oldest documents to be demoted (verify in tombstones store)

- Reloading Chrome and re-opening popup shows same count — data persisted correctly

- Same reel scrolled twice does not create duplicate entry

# Phase 3 — Search Engine & Popup UI

Goal A working search experience. User types a query in the popup and sees ranked reel results with thumbnails and match scores. This is the core value of the product.

## 3.1 Tasks

- Create embedding-worker.js — load transformers.js + all-MiniLM-L6-v2, implement EMBED message handler

- Implement search.js — cosine similarity search, returns ranked results

- Implement keyword-fallback.js — simple text search for Tier 2 tombstones

- Create popup.html + popup.css — search bar, result cards, top-N selector

- Create popup.js — wire search input to background.js message, render results

- Implement ResultCard component — thumbnail, creator, snippet, category, score, Open button

- Add 300ms debounce to search input

- Show model loading state on first launch (one-time download indicator)

- Persist user's topN preference in settings store

- Show Tier 2 partial matches section below main results

## 3.2 Key Technical Notes for Coding Agent

Embedding Worker — Keep Alive Pattern Service Workers in MV3 are ephemeral — they sleep after ~30 seconds of inactivity. The embedding worker must be re-spawned if the SW wakes up cold. In background.js: let embeddingWorker = null; function getEmbeddingWorker() { if (!embeddingWorker) { embeddingWorker = new Worker(chrome.runtime.getURL("embedding-worker.js")); } return embeddingWorker; }

Text to Embed — Concatenation Order Matters Order fields from most to least discriminative for best search quality: const textToEmbed = [ doc.transcript, // highest signal doc.visualDescription, // high signal `Creator: ${doc.creator.username}`, `Category: ${doc.categories.join(", ")}`, `Audio: ${doc.audio.title}`, doc.caption, doc.hashtags.join(" "), ].filter(Boolean).join("\n"); // Truncate to 512 tokens (model max). ~2000 characters is safe.

Score Display Raw cosine similarity ranges from -1 to 1. For display: const displayScore = Math.round(((score + 1) / 2) * 100); // Maps [-1,1] to [0,100] as a percentage // Only show results above threshold, e.g. displayScore > 40

## 3.3 Verification Checklist

- Popup opens cleanly with no errors in popup DevTools console

- First launch shows "Setting up search engine..." progress, then disappears

- Typing a query returns results within 500ms

- Results show thumbnail image, creator username, caption snippet, category badge, score %

- Clicking Open navigates to the correct Instagram reel URL

- Top N selector (3/5/10/20) changes number of results shown and persists after popup close

- Search for a phrase from a known reel's transcript returns that reel in top 3

- Search for a description of what's visually in a reel (without caption words) returns correct reel

# Phase 4 — Vision, Settings & Polish

Goal Production-ready extension. Vision analysis adds visual grounding to search. Settings panel gives users control. Build passes Chrome Web Store review requirements.

## 4.1 Tasks

- Create vision-worker.js — load Moondream2 via WASM, implement frame description

- Add vision opt-in prompt on first launch (consent before 1.8GB download)

- Implement frame URL extraction from CDN thumbnail URL patterns

- Add vision queue in background.js — process reels with FIFO worker queue

- Update ReelDocument in IndexedDB when visual description is ready, recompute embedding

- Build SettingsPanel component in popup

- Add tier limit slider (50–500, default 200) to settings

- Add storage meter to settings — show bytes used / estimated max

- Add "Clear All Data" button with confirmation dialog

- Add vision queue status indicator: "Visual analysis: 8 reels queued"

- Add onboarding card for first-time users

- Create extension icons (16px, 48px, 128px)

- Final manifest audit — minimum required permissions, accurate description

- Test on Chrome, Edge, Brave

## 4.2 Key Technical Notes for Coding Agent

Moondream2 WASM Loading Moondream2 must be bundled as a WASM binary via webpack. Do NOT attempt to load it from an external CDN — MV3 CSP blocks this. In webpack.config.js: experiments: { asyncWebAssembly: true } The 1.8GB model weights are cached to chrome.storage after first download. Use a streaming download with progress events to show % complete in popup.

Re-embedding After Vision When Moondream2 finishes describing a reel's frames: 1. Update doc.visualDescription in IndexedDB 2. Rebuild the text concatenation (now includes visual description) 3. Re-embed the new text via Embedding Worker 4. Overwrite the embedding record in IndexedDB This upgrades the search vector for that reel silently in the background.

Chrome Web Store Requirements • Privacy policy URL required (even for a free extension) • Justify every permission in the store listing description • host_permissions must be minimally scoped • No remote code execution (all JS must be in the extension package) • Screenshots: 1280x800 or 640x400, at least 1 required • One-time developer registration: $5 USD

## 4.3 Verification Checklist

- Vision opt-in prompt shown on first launch — decline works, accept triggers download with progress

- After vision model downloads, new reels get visual descriptions within 30 seconds of indexing

- Search for a visual element (e.g. "wooden desk with journal") returns correct reel

- Settings panel opens/closes cleanly from gear icon

- Tier limit slider saves and takes effect — changing to 50 demotes excess documents

- Storage meter reflects actual IndexedDB usage

- Clear All Data removes all IndexedDB records and resets badge to 0

- Extension loads correctly in Edge and Brave without modification

- chrome://extensions shows no warnings or errors

- Extension package size (excluding model cache) is under 5MB

# Cross-Phase Notes for Coding Agent

## What NOT to Do

- Do not store any data on a server or external database — local only

- Do not make any API calls to paid services — the entire pipeline must be free

- Do not use localStorage — use IndexedDB for all reel data and chrome.storage.local for settings

- Do not inject UI overlays into Instagram pages — popup only

- Do not attempt to download Instagram videos — thumbnails and CC text only

- Do not hardcode Instagram's GraphQL doc_id values — use structural fingerprinting

## Testing Approach

- Unit test all pure functions: interceptor.js, metadata-tagger.js, search.js cosine similarity

- Manual integration testing: install unpacked extension, scroll Saved Reels, verify in DevTools

- Search quality testing: save 20 diverse reels, run 10 representative queries, verify top-3 recall

## Known Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Instagram changes GraphQL structure | Use structural fingerprinting not doc_id. Easy config update if needed. |
| CC URLs expire before fetch | Fetch CC immediately after interception in same pipeline step. CDN URLs are valid for hours. |
| MV3 Service Worker sleep kills workers | Lazy re-spawn workers on demand using getEmbeddingWorker() pattern. |
| Moondream2 too slow on low-end hardware | Vision is opt-in. Clearly communicate hardware requirements in consent prompt. |
| Instagram blocks CDN fetches from extension | Use host_permission for cdninstagram.com. If blocked, CC layer degrades gracefully. |